}

Guide1. APT Project Definition

Capstone Course

- PART I

1. Personal Details

Below is a table where you must complete the requested information:.

| Student Name |  |
| --- | --- |
| Rut |  |
| Carrer |  |
| Campus |  |

2. APT Project Description

In this description, briefly state the name of your APT project and the graduate profile competencies you will put into practice. If performance areas are defined for your degree, also mention which areas the project is linked to.

| Project Name | LibrIA – Adaptive Literary Social Network |
| --- | --- |
| Performance Area(s) | Software and IT solutions development; data management and analytics; applied artificial intelligence integration. |
| Competencies | - Analyze requirements and design IT solutions tailored to a real-world problem. - Develop web applications integrating frontend, backend, APIs, and data persistence. - Design and manage databases to support operational and analytical processes. - Apply Extract, Transform, and Load (ETL) processes to generate structured information. - Integrate artificial intelligence services to support information analysis and interpretation. - Apply version control, testing, documentation, security, and collaborative work throughout the development lifecycle. |

3. APT Project Rationale

Complete the following fields with the requested information to describe your project in detail and justify its relevance and appropriateness.

| Project Relevance | LibrIA addresses an issue related to transforming user-generated data into actionable insights. Its relevance to Computer Engineering lies in integrating web development, databases, data engineering, and artificial intelligence within a single solution. The MVP will demonstrate how data associated with reading experiences can be structured and analyzed to identify preference patterns, reading behavior, and emotional responses related to literary works. In the long term, aggregated and anonymized analyses could provide value to readers as well as to editorial research, audience reception studies, and reading trend analysis. |
| --- | --- |
| Project Description | The project consists of developing an MVP of a literary web platform that allows users to register, create a profile, search for books, manage a personal library, and log reading experiences through reading statuses, ratings, reviews, and emotions associated with a book. These data points will be stored in a database and subsequently processed through an ETL pipeline to extract, clean, transform, and generate analytical variables. Finally, the structured information will be sent to an artificial intelligence model via an API to generate interpretations regarding reading patterns, preferences, and emotional responses linked to the works. The system does not aim to diagnose psychological states in users, but rather to analyze declared or expressed emotional responses regarding their reading experience. Main MVP flow: User registration → Book selection → Reading experience logging → Data storage → ETL → Analytical variables generation → AI analysis → Result visualization. |
| Relevance to the Graduate Profile | The project applies key Computer Engineering competencies in an integrated manner, including requirements gathering and analysis, architectural design, database modeling, software development, API integration, data processing, and AI implementation. It also requires competencies in version control, testing, documentation, security, component integration, and teamwork. Thus, the project covers various stages of an IT solution's lifecycle—from problem identification and architectural design to implementation, data processing, tech integration, and validation. |
| Connection to Professional Interests | The project aligns with professional interests in developing technological solutions, data analysis, automation, and integrating artificial intelligence into information systems. A core interest is exploring how an application can evolve from traditional information storage toward knowledge generation from the data it creates. LibrIA integrates programming, software architecture, data engineering, and AI into a unified solution. Additionally, it establishes a technical baseline that can continue evolving over time by adding new features and analytical models without overextending the current scope into an unmanageable commercial product. |
| Project Feasibility | The project is feasible within the academic timeframe because it is defined as an MVP developed over approximately three months by a three-member team. The goal is not to build a fully finished commercial social network, but to demonstrate an end-to-end functional pipeline from data capture to AI-driven interpretation. MVP Functional Scope: - User registration and login - Basic user profile - Book search - Personal library - Reading statuses - Ratings - Reviews - Reading emotion logging - Data storage - ETL process - Analytical variables generation - AI API integration - Basic results visualization Out of Scope: Direct messaging, communities, mobile apps, payment gateways, complex notification systems, custom model training, Big Data infrastructure, and distributed microservices. Technologies: React, Python, FastAPI, PostgreSQL, Git, GitHub, and Docker. Risks & Mitigations: Identified risks include scope creep, limited availability of real user data, and dependency on external APIs. These will be mitigated by maintaining a strictly prioritized MVP backlog, utilizing clearly labeled simulated data when necessary, and designing loosely coupled external integrations for easy replacement. |

- PART II

4. Objectives

In this section, you must define the general and specific objectives of the APT Project. It is important to clarify that the objectives must be stated clearly, concisely, and without unnecessary explanations—that is, they must be self-explanatory. It is suggested to write them using an infinitive verb, as this requires specifying concrete actions.

| General Objective | Develop an MVP of a literary web platform capable of capturing reading experiences, transforming data through an ETL pipeline, and utilizing artificial intelligence to generate interpretations regarding reading patterns and emotional responses associated with literary works. |
| --- | --- |
| Specific Objectives | - Design and implement a web application to manage users, personal libraries, and reading experiences. - Design a database that structurally stores the operational data required by the MVP. - Implement an ETL process to extract, clean, transform, and consolidate the data generated by the platform. - Construct analytical variables representing reading patterns, ratings, and emotional responses. - Integrate an artificial intelligence API to interpret analytical data and generate clear, comprehensible insights for the user. - Validate the end-to-end functional flow through technical testing and MVP evidence. |

5. Methodology

In the following section, you must describe the discipline-specific methodology you will use to execute the APT project described above, including the project stages and work methods.

Descripción de la Metodología

The project will be developed using an agile and incremental methodology, structured into short iterations aimed at progressively delivering functional MVP components. The work is divided into five main stages: Stage 1: Analysis and Design. Define the final MVP scope, functional requirements, user stories, acceptance criteria, system architecture, and data model. Stage 2: Web Application Development. Build the user interface using React and implement the backend using Python and FastAPI, with PostgreSQL as the database management system. Features related to users, profiles, books, personal library, reading statuses, ratings, reviews, and emotion tracking will be developed here. Durante esta etapa se desarrollarán las funcionalidades asociadas a usuarios, perfiles, libros, biblioteca personal, estados de lectura, valoraciones, reseñas y registro de emociones. Stage 3: Data Engineering. Implement an ETL pipeline using Python to extract, clean, normalize, and transform user-generated data, maintaining logical separation between operational, staging, and analytical data. Stage 4: Artificial Intelligence Integration. Build a service to format structured data and send it to an AI model API to generate interpretations of reading patterns and emotional responses based exclusively on processed data. Stage 5: Validation and Closing. Perform functional and integration testing, review results, debug, document technical specifications, and prepare the final demo. Project management will rely on a prioritized backlog, version control via Git/GitHub, clear task distribution, and brief progress check-ins. The architecture will follow a modular monolith pattern, avoiding microservices during the MVP to minimize complexity and ensure feasibility.

6. Evidence

Below, describe which deliverables/evidence will be evaluated in the progress report and in the final report of your APT project. This evidence must be agreed upon with your instructor. Evidence shall be understood as the work products developed throughout the project aimed at showcasing or documenting how the work has been implemented.

| Evidence Type (Progress / Final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | MVP Functional Design and Architecture | Document detailing project scope, requirements, user stories, data model, technical architecture, core use cases, and acceptance criteria. | Proves the project was properly analyzed and designed before coding, serving as a scope control mechanism. |
| Progress | Functional Web Application Prototype | Functional build of the app enabling user authentication, profile management, book searches, personal library management, and reading experience logging. | Demonstrates competencies in web development, frontend-backend integration, data modeling, and data persistence. |
| Final | ETL Pipeline and Analytical Model | Implementation and demonstration of data extraction, cleaning, transformation, and analytical variable generation from platform data. | Shows full traceability between raw operational data and the dataset fed into the AI component. |
| Final | Integrated MVP with AI Analysis | Demonstration of the complete flow: reading experience capture, storage, ETL processing, analytical metric generation, AI analysis, and visualization. | Serves as primary evidence of achieving the general objective by proving all components function cohesively. |

7. Work Plan

In the following table, define the work plan for your APT Project in accordance with the requirements.

| APT Project work plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency | Activity / Task | Description | Resources | Duration | Responsible | Remarks |
| IT Solutions Analysis & Design | Scope and Architecture Definition | Define requirements, MVP workflow, architecture, and data model. | Modeling tools, Docs, GitHub | 1 week | Entire Team | Main risk: scope creep. Backlog will remain locked for the MVP. |
| UI & Interface Development | UI Design and Frontend | Build views for login, profile, catalog, library, and reading logging. | React, HTML, CSS, GitHub | 2 weeks | Integrante 1 | Can advance in parallel with backend via predefined API contracts |
| Backend & Database Development | API and Operational Persistence | Implement users, books, library, readings, ratings, reviews, and emotions. | Python, FastAPI, PostgreSQL, Docker | 4 weeks | Integrante 2 | Prioritize only endpoints necessary for the primary flow. |
| Systems Integration | Frontend-Backend Integration | Connect frontend, API, and database to complete the core flow without AI. | React, FastAPI, PostgreSQL | 1 week | Integrantes 1 y 2 | The application must be fully functional end-to-end without AI by this point. |
| Data Engineering | ETL Development | Extract, clean, normalize, and transform operational data. | Python, Pandas, PostgreSQL | 2 weeks | Integrante 3 | Simulated datasets may be used if real data volume is insufficient. |
| Analytics & AI | Analytical Model & AI Integration | Build analytical variables and connect the app with the LLM API. | Python, FastAPI, API LLM, PostgreSQL | 2 weeks | Integrante 3 | AI outputs must not be presented as psychological diagnoses. |
| Quality Assurance | Functional & Integrated Testing | Validate frontend, backend, ETL, data consistency, and AI integration. | Test cases, GitHub Issues, API tools | 1 week | Entire Team | Priority given to use cases included in the final demo. |
| Documentation | Documentation & Handover | Produce technical documentation, evidence logs, conclusions, and demo. | Documents, diagrams, repository | 1 week | Entire Team | No new features will be introduced during this stage. |

8. Carta Gantt

Find a Gantt chart format that suits your needs and organize within it the activities planned in the previous section, taking into account the time period assigned for the development of your APT Project. You must maintain the timeline of the academic term across the development of the three phases covered in the Degree Portfolio course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W 10 | WS11 | W 12 | W 13 | W 14 | W 15 | W 16 | W 17 | W 18 |
| Scope & Architecture Definition | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UI Design & Data Modeling |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Auth, Users & Profiles |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Catalog & Book Search |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Personal Library & Reading Statuses |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ratings, Reviews & Emotions |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |
| Frontend-Backend Integration |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |
| ETL Development |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |
| Analytical Model & Indicators |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |
| AI API Integration |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |
| Reader Profile & Work Reception Analysis |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |
| Comprehensive QA & MVP Documentation |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |
| Critical Tweaks & Evidence Consolidation |  |  |  |  |  |  |  |  |  |  |  |  | X | X | X |  |  |  |
| Final Report & Presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X | X |